# Pet Safety Project Proposal

This project will be consist of 4 parts: Design, Android  application,  iPhone  application, web promotional page.

For Design part:

- Wireframe should be provided by client.

- UI/UX design

For server part

Launching Amazon Web Server Instance  and setting necessary options.(Instance OS will be the Linux)

- Building the apache, MySql, PHP, vsftpd, …(installing the application)

- Building the environment for access the server instance via the FTP and PuTTy and starting the Building the back end API

- Building the back end API and testing the communication between server database and phone application.

- Admin panel

For android application.

- Static UI part

- Implementing the functions of each components

- Integration with Server back end API

- Finish the all functions

- Test and fixing the bugs

For iPhone application

- Static UI part

- Implementing the functions of each components

- Integration with Server back end API

- Finish the all functions

- Test and fixing the bugs

Web Promotional Page

- Static UI designing with HTML

- Hosting & Completion

Test and fixing bugs –5 days

※ Working step

Once the working of application part go to the step 2, server part will be start.

Because the 2 step of application is to implement the server API.

So that server API must be prepared and after finish the API, communication test will be performed and will go on to the end of Application.

※ Delivery

1. Once launching the server instance and building the all necessary applications and go to the 3rd of the server part,  It will be the 1st delivery.

2. Once the application finish till 2nd part(Static UI part), will delivery and client can test the app flowing by testing the static UI part.

So that if there are any error of the static UI part, will modify the issues.

3. After finish the server API part and when go to the 4th of the android application, I will delivery the beta version.

You can test the functions and inform the necessary modify requirement.

4. Once fixing all the modify requirement, I will delivery the final version of android and iPhone application.

5 well commented source code for android and ios and server.

In here, I will delivery the apk file and ipa file for test the app.

After finish all the bugs , I will delivery the source code.

Milestone payment: $5000

Milestone 1: sever built & design: $1000
Milestone 2: android UI version: $900
Milestone 3: iPhone UI version finish: $900
Milestone 4: finish Android version: $1000$
Milestone 5: iOS version finish: $1000

Milestone 6: Web Promotional Page: $200

Technical suggestions.

For server building, I want you to create AWS account and provide to me.

http://aws.amazon.com

Regards

Alex Madgar.