Proposal for Location-Good Meal Time update

## #Activity 3

Build the Communities and events front end and let it connect with the events plugin on the backend.Mealtime Website Desktop (adobe.com) pg 25-29

Communities are event categories. Simply display events under those categories from the events plugin on the website

## #Activity 4

Build the account sign up section for regular users

Page 43 to 67 here Mealtime Website Desktop (adobe.com)

- Communities and Events (page 25-29)

- Building UI(page 25, 26) – header, sections(description, horizontal list of community) – ex: Fit-Fam. Two pages are similar with slightly different item design

1day

- API for page 25 and 26 for 1 day

- Page 27: event page – UI and API(header UI, about, more, map, and photos collection view) within 1 day

- Page 28, 29(event banner, booking successful) in 1 day for UI and API

All: 4 days for development + 1day fix issues/update = 5 days

- Account section (page43-67)

- Account saved items(page43-46) UI and API: have similar UI parts so can finish it in 3days

- Account cards page: 1 day

- My events(page48, 49): 1 day for UI and API

- Messages and Notifications(page 50,51): 3 days including many testing

- My orders(52,53,54): 2days

- Menu pages(55-59): 3days

- Menu (60-62): 1day

- Login/Signup(63-67): 3 days

Result: 14 days for development + 1day fix/update = 15 days