Proposal for The Sound Bank iOS/Android Apps development

Client email address: melody@mysoundbank.co.uk

Proposal writer: Aleksander Balos

Contact info: email – alek.start2020@gmail.com

Telegram: https://t.me/jkmonkey515

Skype: live:.cid.cb59d4198a6685ab

web link: https://mysoundbank.co.uk/

# Job brief

The Sound Bank is a Creative Hub that offers Digital Creators and Musicians various facilities and services. Fundamentally the core purpose of the app is to create a backend system which supports the launch of our monthly subscription membership packages for our clients.

Turnaround time

Need app up and running within a month - absolutely no later than the 1st week of December so we can launch ahead of Christmas.

Studios

The Sound Bank has 4 different studio spaces and several different services which clients will be able to book on a weekly basis. They are as follows Podcast Studio (audio only), Creative Studio (filmed podcast, photography, live streaming), Recording Studio (composition, recording, mixing, mastering) and Rehearsal Studio (DJ sets, Band practice, Singing Lessons, Writing sessions).

Function of app

Package 1, grants the member 8hrs of monthly studio time, in any studio room. This should be 2hrs per week however we want the client to have flexibility to book in bulk. So 4hrs in one week or even 8hrs in one day if preferred, in this case their studio time would be completely exhausted until the following month.

Payment capability of app

The app should automatically make the client create a profile in which it generates a membership number. It should ideally connect to a Direct Debit payment system which allows choice of packages, upgrades and a payment update in the event that their payment fails. (No different to Netflix). All clients should be able to login and book their time at their own leisure, selecting which studio/ or service they want.

3 types of packages (dry hire, production and post production)

As part of our package options we will offer 3 types. The first being just dry hire (meaning self service - no member of staff present). The second is a package which provides technical assistance i.e a sound engineer, singing tutor, videographer, photographer. With this option the client should be allowed to select the person they want for their session. They should be able to see the member of staffs profile/bio and click a link to hear or see a sample of work. Once they have selected who they want for the session an alert should go to the member of staff/ freelancer so they know they have been booked.

Lastly the final package is post production this means after the client and member of staff/freelancer have parted ways the member of staff will continue on with the job in the clients absence. Examples could mean a photographer will edit pictures a podcast engineer will edit the podcast or a web designer will continue working on the clients website.

Status updates

In the scenario of a client being absent whilst a member of staff works on their project the client should be able to see updates of their job status on the app. "Pending, Draft 1 or Complete". The app does not need to have the work uploaded on to it, as the completed file will be sent via email the app merely needs to provide an update and the member of staff doing the job needs to be able to control the status update.

Non monthly members

We would like the app to accommodate non members in which a client can download the app, create a profile and opt not to become a monthly member. They may just want a one off service but have the enjoyment to browse through the option of services and team members / freelancer on offer to them. This ultimately will allow our company to connect client with team member/freelancer (just like Uber). In order for this to work we would want the app to make the client submit the details of their job for a quote, then receive the quote back and pay upfront before they are allowed to book the team member of their choice.

Features

The app needs to allow the freelancers to enter and alter their availability from week to week. It should also allow them to communicate with the client via the messenger. Clients should be able to leave star reviews for the staff member they've worked with.

Avoiding a booking system clash

We are thinking that once the app is up and running maybe the current booking system on our website should be removed and dissolved so the app doesn't have the extra task of trying to sync two different diary systems. In essence forcing all users to download our app to book.

Future considerations.

Eventually the app should be sophisticated enough to offer our clients all types of different categories of service. From sound engineering to music producing, music tutoring, video editing, web or graphics designing. We will launch the app with x-amount of team members that have been vetted. If new freelancers outside of who we officially list from the start of launching the product wants to list themselves independently on our app they will upload their profile and work samples await to be verified from us and once they have been they will be accepted onto the platform and pay a monthly fee to appear. The app should be capable of expanding to different creative hubs around the globe.

1. Payment Synchronization: - What payment gateway or system are you currently using for the direct debit (DD) functionality? Do you want the app to integrate with this, or are you open to suggestions for new payment systems?- Should the app automatically re-enable access when the payment is received, or would you prefer manual control?

Answer 1

Yes the system should allow payment updates and upgrades gocardless is current system.

2. Notifications:- For member notifications, are there specific triggers you’d like? For example, reminders for upcoming bookings, failed payments, or session confirmations?

Answer 2

Yes, both client and staff/freelancer should receive confirmation and reminders. Failed payment should flag when the client attempts to book.

3. Backend for Staff Alerts:  - Could you clarify how staff would prefer to receive alerts (e.g., push notifications, email alerts, or through the app’s backend)?- Would you need a staff management system to schedule or allocate rooms and services based on member bookings?

Answer 3

Staff need to be able to have limited admin rights to update status of jobs and provide quotes to client/ communicate (maybe a 100 word text box)

4. Post-Production Job Status:- Could you explain a bit more about the post-production process and how the system should track and display job completion status?

Answer 4

Status update will display 'pending, draft sent, completed'. The file will come across via email. The app only needs to show job status.

5. Room Availability and Booking:- How would you like room availability to be displayed (e.g., a calendar view or a list)? - Should there be different time slots or duration limits for bookings?

Answer 5

The app should display a calender with time slot availability.

6. 6-Month and 1-Year Sign-ups:- Will you need options to renew or upgrade memberships automatically when the term ends, or will this be managed manually?

Answer 6

Yes, we would like the app to have the capability to do auto renewal

7. Pay-as-You-Go Users:- Do you envision a separate section in the app for pay-as-you-go users, or should they have a similar booking experience with limited access to certain features?

Answer 7

Yes, we require a section for pay as you go users (under a premium rate) or for those who require a personalised quote.

8. Branding: - Can you share your website's style guide or website's link or branding guidelines to ensure design consistency?

Answer 8

https://mysoundbank.co.uk/

9. UI:- Do you have any UI design? Or do I have to design the UI?

Answer 9

We have no UI design but our website is the reference. Black background, white writing and photos will be supplied with branding guideline so the app is like for like.

# Proposal Details

## Graphic Design In Figma:

- Mobile app wireframe – rough drawings or powerpoint: will use the website as a reference to complete the wireframe of the app, the workflow should be unique but must include all pages mentioned in web. It should be easy for users to understand the app and must provide simplest way to get to a view on the app.

- Figma graphic design – App logo(1024*1024 pixel), splash page, all icons used in the app, activity views, all main pages (mainly 12-15 pages)

## Android app development:

- Static UI part

- Fundamental extensions of views and components like Texts, Textfields, Buttons

- Splash, Onboarding, main tab view and sub views, settings and others

- All static UI not including any animations and functions but need to implement the workflow of the app

- Implementing functions and animations

- Ex: name and email check and enable/disable buttons according to the contents on each page

- Building controllers and models to support the views

- Backend API implementation

- Create base api request/response class

- Implement all APIs from postman collection in API class

- implementing API call functions for every action on each page

- Test and Fixing issues

- I will deliver the APK file to the client and internal testers so they can install the app on their real device for real testing with dev env backend

- Issue reports could be done via Jira or excel from the client and internal testers (we can make a group on a chat platform to report any issues and suggestions quickly)

- Issues would be fixed as soon as reported and deliver again new apk to all testers by the end of the day

- Delivery and Maintenance

- I will update you every 2 days – 3 times per week (Thuesday, Thursday, and Saturday)

- For maintenance of source code, will submit every update to my bitbucket using new branch

- Will merge each branch to ‘develop’ branch after finishing test

- ‘develop’ would be merged to ‘main’ branch for each release

## iOS app development:

- Static UI part (same as android)

- Fundamental extensions of views and components like Texts, Textfields, Buttons

- Splash, Onboarding, main tab view and sub views, settings and others

- All static UI not including any animations and functions but need to implement the workflow of the app

- Implementing functions and animations (same as android)

- Ex: name and email check and enable/disable buttons according to the contents on each page

- Building controllers and models to support the views

- Backend API implementation (same as android)

- Create base api request/response class

- Implement all APIs from postman collection in API class

- implementing API call functions for every action on each page

- Test and Fixing issues

- Will include Internal and External testers via App Store Connect Testflight

- I do testing the app while developing and submitting new updates to Testflight.

- Internal testers will get the notification via Testflight as soon as I upload new build to App Store Connect

- External testers will get the certain build versions whenever the clients wants to get any feedback from real users if necessary.

- Issue reports could be done via Jira or excel, and via Apple’s testflight (like crash report from testers)

- Issues would be fixed as soon as reported and resubmit the fixed version by the end of the day

- Delivery and Maintenance (same as android)

- I will update you every 2 days – 3 times per week (Thuesday, Thursday, and Saturday)

- For maintenance of source code, will submit every update to my bitbucket using new branch

- Will merge each branch to ‘develop’ branch after finishing test

- ‘develop’ would be merged to ‘main’ branch for each release

## Server backend API development:

- The backend APIs should support all frontend platforms – web/iOS app/Android app by using just one database.

- The website is built using ‘Godaddy website builder’ in React language so need to check the database first on Godaddy.

- Will develop all backend using Laravel or Node

- Need to deliver all APIs to frontend developers via Postman collection one by one as soon as it’s created / finished testing from backend developer side

## Timeline:

The project should be done asap and released until the first week of December this year before Christmas as client wanted.

- Discuss the details and make agreement between developer and client (Oct/17-19: 3 days)

- Once all approved, start working workflow and graphic design(Oct/21-26: 6 days)

- Design revision and start developing mobile apps UI part(Oct28-31: 4days)

- As soon as design completed, finishing mobile app UI part and start developing backend APIs(Nov/1,2, 4-9: 8days)

- Backend API testing/revision, enhancing mobile apps UI/animation, integrating backend APIs(Nov/11-16: 6days)

- Mobile apps testing/revision/fixing issues/update for a week(Nov/18-23)

- Testing more details with Internal/External testers, Finalizing the mobile apps/preparing to publish the app to App Store and Google play store(Nov25-30)

- Completing the project for a week(first week of December)

## Payment Steps:

- PPH Escrow and Down payment: £350 (-Oct/19)

- Design: £1150 (Oct/26)

- Mobile App UI part: iOS - £1250, Android - £1250

- Mobile App API integration with all functions: iOS - £1150, Android - £1150

- Backend API complete: £1000

NOTE:

- Design: 15 pages * £100 = £1500

- iOS, Android: 15 pages * £160 = £2400 each

- Backend: £1000

- TOTAL: £7300

PS: To complete this project(design, android app, ios app, backend api) in a short period (1.5 months), I need to work 10-12hours a day.