Proposal for ZNS Connect iOS App development

https://t.me/bond_zns

https://t.me/star5team

Reference web link: https://zns.bio/

Design Part:

- Mobile app wireframe

- Figma graphic design

Server Backend API Part:

- Backends shared by Postman or any other link from the company

- Third party sdk/frameworks link used in web

iOS App Development:

- Static UI part

- Fundamental extensions of views and components like Texts, Textfields, Buttons

- Splash, Onboarding, main tab view and sub views, side menu for settings and others

- All static UI not including any animations and functions but need to implement the workflow of the app

- Implementing functions and animations

- Like name and email check and enable/disable buttons according to the contents on each page

- Building viewModel classes for each view with enhanced UI and functions

- Backend API and SDK/Frameworks integration

- Create base api request/response class in Swift native code

- Implement all APIs from postman collection in API class

- Integrating APIs on each page, on each action

- Test and Fixing issues

- Will include Internal and External testers via Apple’s Testflight on real devices

- I (developer) should test it while developing and before submitting new updates to Testflight.

- Internal testers will get the notification via Testflight as soon as I upload new build

- External testers will get the certain build versions whenever the company needs any real feedback of the app from real users if necessary.

- Issue reports could be done via Jira or excel, and via Apple’s testflight (like crash report from testers)

- Issues would be fixed as soon as reported and resubmit the fixed version at the end of day

- Delivery and Maintenance

- Would like to update every 2 days – 3 times per week (Thuesday, Thursday, and Saturday)

- For maintenance of source code, will submit every update to my bitbucket on each new branch, for instance, d-1

- Will merge each branch to “dev” branch after finishing test

Timeline: this timeline is only estimated by the website so it could be changeable later according to the mobile app design and functions

- Project create/build fundamentals and setup the project on accounts (2-3days)

- UI part: 2 weeks

- UI functions, animations, and enhancement: 1 week

- API and Frameworks integration and implementing on each page/action : 2 weeks

- Testing and fixing issues: 1-2 weeks (it depends)

What I need from the company:

- Designer – need to discuss and get explanation for better UI/UX of the app

- APIs – need postman collection and updates with Backend API developer

- Apple Developer Account invite

- If the company has already Apple Developer Account as a company, then you can invite me : istart667@gmail.com

- If your Apple Developer Account is an individual account, then need to share the account credentials so I can register and manage the app on the account

- App Publish: need app screenshots design and app description, others

Payment Steps:

- Send payment via crypto – trc20 or erc20 USDT

- Weekly Pay – Saturday of the week or Monday of the next week before starting work for the new week

- Payment amount: negotiable